BANKING LAB

ASP.NET Core Backend Architecture & API Design Guide

Modular monolith, vertical slices, stable API contracts and secure request handling

| Document ID | BL-API-003 |
| --- | --- |
| Version | 1.0 |
| Status | Approved Baseline |
| Priority | P0 |
| Date | 23 August 2026 |
| Classification | Internal / Educational |
| Architecture Decision Begin as a modular monolith. Extract services only when independent scaling, deployment or team ownership provides measurable value. |

# 1. Purpose and Scope

Defines the ASP.NET Core structure, module boundaries, endpoint conventions, dependency rules, middleware, validation, errors, OpenAPI and backend implementation practices.

## 1.1 In Scope

- ASP.NET Core 10 API

- Modular monolith

- Vertical slices

- REST/JSON endpoints

- OpenAPI

- ProblemDetails

- Authorization hooks

- Rate limiting

- Health checks

- Logging and correlation

## 1.2 Out of Scope

- Database schema details beyond integration contracts

- Mobile UI

- Production infrastructure procedures

## 1.3 Prerequisites

- BL-SETUP-001 complete

- PostgreSQL available

- Basic C# classes/interfaces/async concepts

Project Boundary This handbook assumes a banking simulator using test data and fake money. It is not a compliance certification or authorization to operate a real financial institution.

# 2. Solution Structure

backend/
  Banking.sln
  src/
    Banking.Api/
    Banking.SharedKernel/
    Modules/
      Banking.Identity/
      Banking.Customers/
      Banking.Accounts/
      Banking.Ledger/
      Banking.Transfers/
      Banking.Notifications/
      Banking.Audit/
  tests/
    Banking.UnitTests/
    Banking.IntegrationTests/
    Banking.ArchitectureTests/

- Banking.Api is the composition root.

- Modules expose explicit registration/mapping entry points.

- SharedKernel contains only genuinely shared primitives such as Money, Result, strongly typed IDs or common abstractions; it must not become a miscellaneous dumping ground.

# 3. Module Contract

public interface IModule
{
    static abstract IServiceCollection AddModule(
        IServiceCollection services,
        IConfiguration configuration);

    static abstract IEndpointRouteBuilder MapEndpoints(
        IEndpointRouteBuilder endpoints);
}

- A module owns its domain rules, application handlers, persistence configuration and endpoint mapping.

- Cross-module interaction should use public application contracts/events, not direct writes to another module's tables.

# 4. Vertical Slice Convention

Transfers/
  Application/
    CreateTransfer/
      CreateTransferCommand.cs
      CreateTransferHandler.cs
      CreateTransferValidator.cs
      CreateTransferResult.cs
  Domain/
    Transfer.cs
    TransferStatus.cs
  Infrastructure/
    TransferRepository.cs
  Endpoints/
    CreateTransferEndpoint.cs

# 5. HTTP and URI Conventions

| Concern | Rule | Example |
| --- | --- | --- |
| Versioning | Prefix public API with major version | /api/v1/accounts |
| Resources | Use nouns, plural where natural | /api/v1/transfers/{id} |
| Create | POST collection | POST /api/v1/transfers |
| Read | GET resource/collection | GET /api/v1/accounts/{id} |
| Update | PATCH for partial profile/settings updates | PATCH /api/v1/profile |
| Errors | application/problem+json / ProblemDetails | 400, 401, 403, 404, 409, 422, 429 |
| Pagination | Cursor preferred for large history; page acceptable initially | ?cursor=...&limit=50 |

# 6. DTO and Domain Separation

- Never bind EF entities directly as public API request/response contracts.

- Validate request shape before invoking domain behavior.

- Map domain failures to stable API error codes/messages.

- Do not allow mass assignment by deserializing unrestricted client properties onto entities.

# 7. Validation

- Structural validation: required fields, string length, UUID/format, amount syntax.

- Domain validation: amount > 0, allowed currency, account status.

- Authorization validation: source account belongs to current customer or caller has explicit elevated permission.

- State/concurrency validation: sufficient balance, transfer state allows transition.

# 8. Error Contract

{
  "type": "https://banking-lab/errors/insufficient-funds",
  "title": "Transfer cannot be completed",
  "status": 422,
  "detail": "The source account does not have enough available funds.",
  "traceId": "00-..."
}

- Never send raw exception text or stack traces to production clients.

- Use correlation/trace ID for support and diagnostics.

# 9. Middleware Order

Forwarded headers (trusted proxy configuration)
Exception handling / ProblemDetails
HTTPS / security headers as appropriate
Request logging / tracing
Rate limiting
Authentication
Authorization
Endpoint execution

# 10. Authentication and Authorization Integration

- Identity module owns login/refresh/logout and user credential concerns.

- Feature endpoints depend on authorization abstractions/claims, not password implementation details.

- Every object-ID endpoint performs object-level authorization.

- Admin capabilities use explicit policies rather than UI-hidden buttons.

# 11. OpenAPI

- Generate OpenAPI during development/build and treat it as the API contract.

- Document request/response/error models and authentication requirements.

- Do not expose internal-only endpoints by accident.

- Production exposure of interactive docs should be a deliberate choice.

# 12. Rate Limiting

| Endpoint/Flow | Initial Lab Policy | Notes |
| --- | --- | --- |
| Login | 5 attempts/minute per relevant key | Also implement account lockout/backoff policy. |
| Password recovery/OTP | 3 attempts/15 minutes | Avoid account enumeration. |
| Transfer create | 10/minute/customer + business limits | Protect sensitive business flow. |
| Read endpoints | 100/minute/user as starting point | Tune from measurements. |

# 13. Health Checks

GET /health/live   -> process alive
GET /health/ready  -> dependencies required for serving traffic are healthy

- Readiness may include PostgreSQL and required critical services.

- Do not expose sensitive dependency details publicly.

# 14. Logging and Tracing

- Use structured logs.

- Include trace ID, endpoint, user/customer internal identifier where appropriate, result status and duration.

- Never log passwords, tokens, private keys or full sensitive request bodies.

- Instrument important domain spans such as transfer validation and ledger posting.

# 15. Background Processing Boundary

- Use an outbox record written inside the same database transaction for notifications or asynchronous integrations.

- A failed notification must not roll back an already committed transfer.

# 16. API Acceptance Rules

- All public endpoints have stable versioned routes.

- All authenticated object access has authorization tests.

- All money-changing commands accept/require idempotency semantics.

- All expected domain errors map to deterministic HTTP responses.

- OpenAPI builds without schema errors.

- Health endpoints are container-friendly.

- No endpoint logs credentials or tokens.

## Atomic Task Register

| Task ID | Objective | Action | Verification |
| --- | --- | --- | --- |
| API-001 | Create solution projects. | Add API, SharedKernel and module projects. | `dotnet build` succeeds. |
| API-002 | Add module registration pattern. | Implement composition entry points. | API starts with modules registered. |
| API-003 | Add system endpoint. | Map `/api/v1/system/info`. | Returns documented JSON. |
| API-004 | Configure ProblemDetails. | Map exceptions/domain errors safely. | Invalid request returns stable problem JSON. |
| API-005 | Add request validation. | Validate DTO before handler execution. | Malformed payload returns 400/422 as designed. |
| API-006 | Add OpenAPI. | Generate document for v1 endpoints. | OpenAPI artifact loads successfully. |
| API-007 | Add authentication middleware. | Validate access tokens. | Protected endpoint rejects missing/invalid token. |
| API-008 | Add object-level authorization. | Check ownership by current principal. | User cannot access another account. |
| API-009 | Add rate limiting. | Define login/transfer/read policies. | Exceeded policy returns 429. |
| API-010 | Add health checks. | Implement live/ready endpoints. | Container probe receives correct status. |
| API-011 | Add structured logging. | Include trace and duration. | Logs contain no secret material. |
| API-012 | Add architecture tests. | Enforce module dependency rules. | Invalid cross-module reference fails test. |

## Troubleshooting Guide

| Symptom | Likely Cause | Resolution |
| --- | --- | --- |
| Everything depends on SharedKernel | SharedKernel is being used as a dumping ground | Move feature-specific types back into modules and expose narrow contracts. |
| 403/404 behavior leaks object existence | Authorization and lookup ordering inconsistent | Define a policy for hidden resources and apply consistently. |
| OpenAPI shows EF navigation objects | Entities are exposed directly | Return explicit DTOs and configure schema types. |
| Multiple exception formats | Endpoints catch exceptions ad hoc | Centralize error mapping through exception handler/ProblemDetails. |
| Health check leaks DB hostname | Verbose details are returned publicly | Return generic public status; keep detailed diagnostics internal. |

# References

Microsoft .NET Support Policy
https://dotnet.microsoft.com/en-us/platform/support/policy
.NET 10 is the active LTS baseline for this project; verify patch level before installation.

Flutter Architecture Recommendations
https://docs.flutter.dev/app-architecture/recommendations
Official guidance for UI/data separation, repositories, ViewModels, dependency injection, immutable data, navigation and testing.

Flutter App Architecture Guide
https://docs.flutter.dev/app-architecture/guide
Official architecture guide describing Views, ViewModels, repositories and services.

Supabase: Connect to Postgres
https://supabase.com/docs/guides/database/connecting-to-postgres
Connection choices for persistent backends, direct connections and Supavisor pooling.

Caddy Automatic HTTPS
https://caddyserver.com/docs/automatic-https
Automatic TLS certificate provisioning and HTTP-to-HTTPS redirection.

Caddy Reverse Proxy
https://caddyserver.com/docs/caddyfile/directives/reverse_proxy
Reverse proxy behavior and upstream configuration.

Docker Compose Production
https://docs.docker.com/compose/how-tos/production/
Production-oriented Compose differences and deployment guidance.

Docker Compose Secrets
https://docs.docker.com/compose/how-tos/use-secrets/
Per-service secret mounting and guidance against embedding secrets in source.

OWASP ASVS
https://owasp.org/www-project-application-security-verification-standard/
Application security requirements and verification baseline. Current stable ASVS listed by OWASP is 5.0.0.

OWASP API Security Top 10
https://owasp.org/API-Security/editions/2023/en/0x11-t10/
API-specific security risks including broken object authorization, authentication and sensitive business flows.

OWASP MASVS
https://mas.owasp.org/MASVS/
Mobile security verification controls for storage, cryptography, authentication, network, platform, code, resilience and privacy.

# Change Log

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| 1.0 | 23 Aug 2026 | Initial controlled release. | Approved |