BANKING LAB

Testing, Quality Assurance & Performance Engineering Plan

Layered tests, concurrency/security verification, load baselines and release gates

| Document ID | BL-QA-007 |
| --- | --- |
| Version | 1.0 |
| Status | Approved Baseline |
| Priority | P1 |
| Date | 23 August 2026 |
| Classification | Internal / Educational |

Quality Principle A green happy-path test is not sufficient for money movement. The dangerous cases are retries, concurrency, authorization failures and partial infrastructure failures.

# 1. Purpose and Scope

Defines the automated/manual testing strategy, environments, quality gates, performance measurements and defect handling for Banking Lab.

## 1.1 In Scope

Unit tests

Integration tests

API tests

Flutter tests

Security tests

Concurrency tests

Load tests

Release regression

Quality gates

## 1.2 Out of Scope

Independent banking certification

Formal external penetration test scope

Regulatory performance SLAs

## 1.3 Prerequisites

Feature/domain documents available

Deterministic test data strategy

CI environment planned

Project Boundary This handbook assumes a banking simulator using test data and fake money. It is not a compliance certification or authorization to operate a real financial institution.

# 2. Test Layers

| Layer | Primary Goal | Examples |
| --- | --- | --- |
| Unit | Fast domain/application logic | Money, ledger balance, transfer validation, ViewModels. |
| Integration | Real infrastructure boundaries | ASP.NET + PostgreSQL via Testcontainers. |
| API | HTTP contract/security | Status codes, auth, idempotency, pagination. |
| Flutter widget | UI states/interaction | Login form, account cards, transfer review. |
| End-to-end | Critical journey | Login -> account -> transfer -> receipt. |
| Security abuse | Attack/misuse cases | Cross-user ID, token replay, mass assignment. |
| Concurrency | Race-condition safety | Simultaneous withdrawals/transfers. |
| Performance | Capacity/latency behavior | k6 login/read/transfer workloads. |

# 3. Test Data Rules

Use deterministic fake users/accounts.

Reset or isolate database state per integration test class/scenario.

Never use real bank credentials or personal financial records.

Seed ledger state through approved test helpers, not ad hoc balance-column updates.

# 4. Backend Unit Tests

Money rejects invalid amount/currency.

Ledger transaction balances.

Unbalanced posting fails.

Transfer rejects zero/negative amount.

Transfer rejects same account.

Transfer rejects frozen source.

Transfer rejects insufficient funds.

State machine rejects invalid transition.

Idempotency fingerprint mismatch is rejected.

# 5. Integration Tests

Use Testcontainers to launch a real PostgreSQL instance for integration tests.

Apply migrations to the test database.

Test transaction rollback by injecting a failure after debit preparation but before commit.

Test query/index behavior on representative history sizes where practical.

# 6. API Security Tests

No token -> 401 for protected endpoints.

Valid token, wrong account owner -> 403/404 according to policy.

Tampered token -> 401.

Different-user transaction lookup denied.

Mass-assignment privileged property ignored/rejected.

Rate-limit policy produces 429.

Large/malformed request fails without crashing.

ProblemDetails contains no stack trace.

# 7. Idempotency Tests

| Scenario | Expected Result |
| --- | --- |
| Same key + same payload sequentially | One transfer; repeated call returns original result/reference. |
| Same key + same payload concurrently | One logical transfer. |
| Same key + different payload | Conflict/rejection; never second transfer. |
| Timeout then retry same key | Original result can be recovered safely. |
| New key + same business data | Treated as a new logical request, subject to normal rules. |

# 8. Concurrency Tests

Seed a source account with a known balance.

Launch concurrent debits whose combined total exceeds available funds.

Assert successful debits never exceed funds policy.

Assert ledger remains balanced and no duplicate postings exist.

Repeat enough times to expose timing issues.

# 9. Flutter Tests

Repository maps DTO to domain correctly.

Auth ViewModel handles loading/success/error/logout.

Route guard redirects unauthenticated user.

Account screen renders loading/empty/error/data states.

Transfer button cannot submit twice.

Timeout preserves logical idempotency key.

Biometric cancel prevents submit.

Transaction pagination avoids duplicates.

# 10. Performance Baseline

| Metric | Initial Learning Target | Notes |
| --- | --- | --- |
| Read endpoint p95 | < 300 ms in controlled staging | Exclude mobile network variance when measuring server. |
| Transfer API p95 | < 500 ms in controlled staging | Includes DB transaction but not async notification. |
| API error rate | < 1% under expected lab load | Separate intentional 4xx. |
| Database saturation | No exhausted pool at target concurrency | Measure active connections. |
| Flutter frame behavior | No sustained jank on chosen test device | Profile dashboard/history/transfer. |

# 11. k6 Scenarios

Smoke: 1-5 virtual users validate scripts.

Read load: authenticated account/history mix.

Login burst: limited safe test users; observe rate limiting.

Transfer load: isolated fake accounts with deterministic idempotency keys.

Spike: rapid increase then recovery.

Soak: moderate sustained load to detect leaks/pool exhaustion.

# 12. Quality Gates

`dotnet build` and `flutter analyze` pass.

Unit/integration/widget tests pass.

Security abuse tests pass.

No unresolved critical/high vulnerabilities from agreed scanners.

OpenAPI contract generation succeeds.

Migration applies to clean database.

Deployment health check succeeds.

Manual critical-path regression completed for release candidate.

# 13. Defect Severity

| Severity | Definition | Release Rule |
| --- | --- | --- |
| Critical | Data corruption, auth bypass, secret exposure, duplicate/incorrect money movement | Block release. |
| High | Major feature/security failure with serious impact | Block unless explicit risk decision. |
| Medium | Important defect with workaround, limited impact | Normally fix before release; team decision. |
| Low | Cosmetic/minor usability issue | May defer. |

## Atomic Task Register

| Task ID | Objective | Action | Verification |
| --- | --- | --- | --- |
| QA-001 | Create test project structure. | Separate unit/integration/architecture tests. | Test commands discover suites. |
| QA-002 | Build domain unit tests. | Cover money/ledger/transfer rules. | Core invariants have deterministic tests. |
| QA-003 | Add PostgreSQL Testcontainers. | Start DB and apply migrations per suite. | Integration test runs without local manual DB. |
| QA-004 | Create API test host. | Invoke real HTTP pipeline. | Auth/error/validation tests run. |
| QA-005 | Automate object authorization tests. | Create two users and cross-access attempts. | Cross-user access fails. |
| QA-006 | Automate idempotency tests. | Sequential and concurrent duplicate requests. | Exactly one logical transfer. |
| QA-007 | Automate concurrency tests. | Concurrent withdrawals/transfers. | Funds/ledger invariants preserved. |
| QA-008 | Build Flutter repository/ViewModel tests. | Use fakes/overrides. | State branches covered. |
| QA-009 | Build widget tests. | Test critical screens and route guards. | Widget suite passes headlessly. |
| QA-010 | Write k6 smoke/load scripts. | Parameterize test users/endpoints. | Performance report produced. |
| QA-011 | Define quality gates. | Add pass/fail criteria. | Release checklist is objective. |
| QA-012 | Run regression release candidate. | Execute automated + critical manual checks. | Release evidence recorded. |

## Troubleshooting Guide

| Symptom | Likely Cause | Resolution |
| --- | --- | --- |
| Integration tests are flaky | Shared mutable DB state/time dependence | Use isolated deterministic data and control clocks where needed. |
| Concurrency test passes locally but fails randomly | Race depends on timing | Increase repetitions and verify DB isolation/locking rather than adding sleeps. |
| Load test creates duplicate transfers | Script regenerates idempotency incorrectly | Generate one key per logical iteration and never reuse across distinct transfers. |
| Flutter widget tests depend on network | Repositories are not injectable | Introduce interfaces/providers and fake implementations. |
| Coverage is high but critical bugs remain | Coverage measures execution, not assertion quality | Prioritize invariants and abuse scenarios over percentage vanity. |

# References

Microsoft .NET Support Policy
https://dotnet.microsoft.com/en-us/platform/support/policy
.NET 10 is the active LTS baseline for this project; verify patch level before installation.

Flutter Architecture Recommendations
https://docs.flutter.dev/app-architecture/recommendations
Official guidance for UI/data separation, repositories, ViewModels, dependency injection, immutable data, navigation and testing.

Flutter App Architecture Guide
https://docs.flutter.dev/app-architecture/guide
Official architecture guide describing Views, ViewModels, repositories and services.

Supabase: Connect to Postgres
https://supabase.com/docs/guides/database/connecting-to-postgres
Connection choices for persistent backends, direct connections and Supavisor pooling.

Caddy Automatic HTTPS
https://caddyserver.com/docs/automatic-https
Automatic TLS certificate provisioning and HTTP-to-HTTPS redirection.

Caddy Reverse Proxy
https://caddyserver.com/docs/caddyfile/directives/reverse_proxy
Reverse proxy behavior and upstream configuration.

Docker Compose Production
https://docs.docker.com/compose/how-tos/production/
Production-oriented Compose differences and deployment guidance.

Docker Compose Secrets
https://docs.docker.com/compose/how-tos/use-secrets/
Per-service secret mounting and guidance against embedding secrets in source.

OWASP ASVS
https://owasp.org/www-project-application-security-verification-standard/
Application security requirements and verification baseline. Current stable ASVS listed by OWASP is 5.0.0.

OWASP API Security Top 10
https://owasp.org/API-Security/editions/2023/en/0x11-t10/
API-specific security risks including broken object authorization, authentication and sensitive business flows.

OWASP MASVS
https://mas.owasp.org/MASVS/
Mobile security verification controls for storage, cryptography, authentication, network, platform, code, resilience and privacy.

# Change Log

| Version | Date | Change | Status |
| --- | --- | --- | --- |
| 1.0 | 23 Aug 2026 | Initial controlled release. | Approved |