BANKING LAB

Master Architecture & Documentation Plan

Flutter + ASP.NET Core + PostgreSQL/Supabase + Docker + Caddy

| Document ID | BL-MASTER-000 |
| --- | --- |
| Version | 1.0 |
| Status | Approved Baseline for Learning & Development |
| Date | 23 August 2026 |
| Classification | Internal / Educational |
| System Type | Banking Simulator - Non-Production Financial System |

Purpose This document establishes the official technical baseline, documentation hierarchy, architecture principles, development sequence, and quality expectations for a beginner-oriented banking mobile application project. It is the governing index for the detailed documents that follow.

This project is a banking simulator for education. It is not suitable for handling real deposits, payment cards, regulated banking transactions, or production financial credentials.

# 1. Document Control

| Version | Date | Owner | Change | Status |
| --- | --- | --- | --- | --- |
| 1.0 | 23 Aug 2026 | Project Team | Initial master architecture and documentation baseline | Approved |

## 1.1 Approval Intent

Version 1.0 is intended to be the starting technical baseline. Detailed implementation decisions may evolve, but changes that affect security boundaries, data integrity, authentication, ledger behavior, deployment topology, or module contracts should be reflected in the relevant detailed document and summarized here.

## 1.2 How to Use This Documentation Set

- Read BL-MASTER-000 first to understand scope, boundaries, architecture, and implementation order.

- Use the detailed document that matches the current workstream rather than adding unrelated instructions to the master document.

- Keep each document versioned independently, while maintaining cross-references through document IDs.

- For each implementation task, record acceptance criteria and verification evidence in the relevant document or project tracker.

# 2. Executive Summary

The Banking Lab project will be built as a modular, security-conscious mobile banking simulator. The mobile client will use Flutter. All privileged business operations will pass through an ASP.NET Core backend. PostgreSQL will remain the authoritative transactional data store, with Supabase used as a managed PostgreSQL option for staging or production-like environments. Caddy will provide reverse proxy and HTTPS termination, and Docker Compose will provide reproducible local and single-server environments.

The backend should begin as a modular monolith, not a microservices system. Modules will have explicit boundaries for Identity, Customers, Accounts, Ledger, Transfers, Notifications, Audit, and Administration. This approach gives the team strong separation of concerns without introducing distributed-system complexity before it is needed.

Critical Security Boundary Flutter must not directly update authoritative banking data in PostgreSQL or Supabase. Money-related operations must flow through ASP.NET Core, where authentication, authorization, validation, idempotency, database transactions, audit logging, and ledger rules can be enforced.

# 3. Technical Architecture Baseline

## 3.1 Core Stack

| Layer | Baseline Technology | Primary Role | Initial Position |
| --- | --- | --- | --- |
| Mobile | Flutter | Android/iOS UI and client behavior | Required |
| State / DI | Riverpod | Predictable state management and dependency injection | Recommended |
| HTTP | Dio | API client and interceptors | Recommended |
| Routing | go_router | Navigation and route guards | Recommended |
| Backend | ASP.NET Core on .NET 10 LTS | REST API and business rules | Required |
| ORM | Entity Framework Core + Npgsql | PostgreSQL access and migrations | Required |
| Database | PostgreSQL | Authoritative transactional store | Required |
| Managed DB | Supabase PostgreSQL | Hosted PostgreSQL for staging/production-like use | Recommended |
| Proxy / TLS | Caddy | HTTPS, reverse proxy, routing | Required for deployment |
| Containers | Docker + Compose | Reproducible infrastructure | Required |
| Cache | Redis | Optional cache/distributed transient state | Later phase |
| Observability | OpenTelemetry + Grafana stack | Metrics, traces, logs | Later phase |
| Testing | xUnit + Testcontainers + Flutter tests + k6 | Quality and performance verification | Required progressively |

## 3.2 Logical Request Flow

Flutter Mobile App
        |
        | HTTPS / JSON
        v
      Caddy
        |
        v
 ASP.NET Core API
        |
        +----> PostgreSQL / Supabase
        |
        +----> Redis (later)
        |
        +----> OpenTelemetry (later)

Technology Baseline .NET 10 is the active LTS line as of this document date. Flutter's current official architecture guidance emphasizes separation of UI and data layers, repositories, ViewModels, dependency injection, and independent testing of architectural components.

## 3.3 Backend Style

- Modular monolith for the first production-like version.

- Feature-first / vertical-slice organization inside modules.

- Explicit domain boundaries and dependency direction.

- No direct cross-module database manipulation.

- Microservice extraction only after measurable operational or team-scale need.

## 3.4 Data Integrity Model

- Double-entry ledger for transfer accounting.

- Immutable ledger entries; corrections use reversals rather than destructive edits.

- Database transactions around money movement.

- Idempotency keys for retried money-changing requests.

- Decimal or minor-unit-safe money representation; never binary floating point for currency.

- PostgreSQL remains authoritative even if Redis or cached balances are introduced.

# 4. Official Documentation Suite

The recommended baseline is ten controlled documents: one governing master document and nine detailed technical documents. This is enough separation to keep each subject useful without creating a paperwork colony that needs its own project manager.

| ID | Document | Purpose | Primary Audience | Priority |
| --- | --- | --- | --- | --- |
| BL-MASTER-000 | Master Architecture & Engineering Roadmap | Governing architecture, scope, roadmap, documentation map and decision baseline. | Entire team | P0 |
| BL-SETUP-001 | Development Environment & Repository Setup Guide | Beginner setup for Git, Flutter, .NET, Docker, Postgres, local networking and repository conventions. | Developers | P0 |
| BL-MOB-002 | Flutter Mobile Architecture & UI Engineering Guide | Feature-first Flutter structure, state, networking, secure storage, navigation, reusable components and testing. | Mobile developers | P0 |
| BL-API-003 | ASP.NET Core Backend Architecture & API Design Guide | Modules, vertical slices, DI, middleware, REST conventions, validation, error handling, OpenAPI and versioning. | Backend developers | P0 |
| BL-DATA-004 | PostgreSQL / Supabase Data Architecture & Ledger Design | Schema, EF Core mappings, migrations, ledger model, transactions, indexes, concurrency and connection strategy. | Backend / data | P0 |
| BL-SEC-005 | Authentication, Authorization & Application Security Standard | JWT/refresh tokens, secure mobile storage, biometrics, authorization, rate limits, secrets, OWASP controls and threat model. | Entire team / reviewers | P0 |
| BL-DOM-006 | Banking Features & Domain Rules Specification | Accounts, transfers, beneficiaries, limits, transaction history, notifications, audit and business acceptance criteria. | Product / engineering | P1 |
| BL-QA-007 | Testing, QA & Performance Engineering Plan | Unit, integration, API, mobile, security, concurrency, load testing and quality gates. | Developers / QA | P1 |
| BL-OPS-008 | Docker, Caddy, Infrastructure & Deployment Runbook | Container builds, Compose environments, TLS, server hardening, Supabase connectivity, backup and rollback. | DevOps / backend | P1 |
| BL-CICD-009 | CI/CD, Observability, Operations & Incident Readiness Guide | GitHub Actions, scanning, image publishing, telemetry, health checks, alerts, incident procedures and recovery. | DevOps / entire team | P2 |

## 4.1 Why Ten Documents

- Security deserves its own enforceable standard instead of scattered notes.

- The ledger and database model are complex enough to require a dedicated source of truth.

- Flutter and ASP.NET evolve independently and should have separate engineering guidance.

- Deployment instructions should be executable as a runbook, not buried inside architecture prose.

- Testing and operational readiness should have explicit gates that can be reviewed before release.

- The master document stays readable because implementation detail lives in the relevant controlled document.

# 5. Required Contents of Each Detailed Document

## 5.1 BL-SETUP-001 - Development Environment & Repository Setup

- Supported versions and prerequisite matrix.

- Windows/macOS/Linux setup notes where applicable.

- Git repository initialization and branching conventions.

- Folder structure for backend, mobile, infrastructure, docs and scripts.

- Local PostgreSQL with Docker Compose.

- ASP.NET Core solution creation and first API endpoint.

- Flutter project creation and Android emulator/device setup.

- Local Caddy and API connectivity.

- Environment variables, developer secrets and .gitignore rules.

- Atomic beginner tasks with expected command output and troubleshooting.

## 5.2 BL-MOB-002 - Flutter Mobile Architecture & UI Engineering

- Feature-first folder structure and UI/data/domain separation.

- Riverpod provider strategy and dependency injection.

- Dio API client, interceptors, retry boundaries and error mapping.

- go_router navigation and authenticated route guards.

- Freezed/json serialization conventions.

- Secure token storage and biometric usage boundaries.

- Reusable widgets, theming, accessibility and form validation.

- Authentication, dashboard, accounts, transfer, receipt and history flows.

- Unit, widget and integration testing strategy.

- Performance profiling and production build configuration.

## 5.3 BL-API-003 - ASP.NET Core Backend Architecture & API Design

- Solution/project organization and module contracts.

- Vertical slices for commands and queries.

- Dependency injection and configuration conventions.

- Endpoint naming, HTTP methods, versioning and status codes.

- DTO/domain separation and validation.

- ProblemDetails and consistent error responses.

- Authentication/authorization middleware integration.

- OpenAPI generation and contract management.

- Health checks, rate limiting and logging.

- Backend coding conventions and testing seams.

## 5.4 BL-DATA-004 - PostgreSQL / Supabase Data & Ledger

- Entity relationship model and database naming conventions.

- Users/customers/accounts/transactions/entries/transfers schema.

- Double-entry bookkeeping rules and balancing invariant.

- EF Core configuration and migration workflow.

- Transaction isolation and concurrency behavior.

- Idempotency persistence model.

- Indexes, pagination and query performance.

- Supabase direct versus pooled connection strategy.

- Backup/restore and migration safety.

- Data retention and audit immutability.

## 5.5 BL-SEC-005 - Security Standard

- Threat model and trust boundaries.

- Authentication lifecycle, access tokens and rotating refresh tokens.

- Object-level and function-level authorization requirements.

- Device registration and secure storage requirements.

- Biometric/step-up authentication for sensitive operations.

- Rate limits, account lockouts and abuse controls.

- Secrets management, TLS, headers and database least privilege.

- Sensitive logging rules and privacy controls.

- OWASP ASVS, API Security Top 10 and MASVS mapping.

- Security test checklist and release gates.

## 5.6 BL-DOM-006 - Banking Domain Rules

- Customer and account lifecycle.

- Account number/reference generation rules.

- Available versus ledger balance definitions.

- Internal transfers and transfer state machine.

- Beneficiaries, limits and cooldown concepts.

- Transaction history and receipt requirements.

- Notification and audit behavior.

- Scheduled transfer and savings extensions.

- Admin operations and restricted functions.

- Acceptance criteria for every feature.

## 5.7 BL-QA-007 - Testing, QA & Performance

- Unit test boundaries.

- PostgreSQL integration tests with Testcontainers.

- API contract and authorization tests.

- Flutter ViewModel/repository/widget tests.

- Ledger invariant and transfer concurrency tests.

- Security misuse/abuse cases.

- Performance baselines and k6 scenarios.

- Code coverage policy and quality gates.

- Release regression checklist.

- Defect severity and release-blocking criteria.

## 5.8 BL-OPS-008 - Infrastructure & Deployment Runbook

- Development and production Compose topology.

- Multi-stage ASP.NET container build.

- Caddy configuration and automatic HTTPS.

- Network exposure and firewall principles.

- Supabase connection configuration.

- Secrets and configuration injection.

- Database migration procedure.

- Deployment, rollback and health validation.

- Backup and restore drill.

- VPS hardening checklist.

## 5.9 BL-CICD-009 - CI/CD & Operational Readiness

- GitHub Actions pipeline stages.

- Build, lint, test and integration gates.

- CodeQL, dependency, secret and container scanning.

- Image registry and version/tag strategy.

- Staging and production-like deployment workflow.

- OpenTelemetry traces, metrics and logs.

- Dashboard and alert definitions.

- Service-level indicators and error budgets for learning.

- Incident triage, rollback and recovery.

- Operational review and post-incident notes.

# 6. Project Delivery Sequence

The project should be delivered in capability increments. The documentation sequence follows the same order so that each document is useful when the corresponding implementation begins.

Phase A - Foundation: Environment, repository, Docker PostgreSQL, ASP.NET hello API, Flutter hello app, Flutter-to-API communication.

Phase B - Architecture: Module boundaries, OpenAPI, shared error model, configuration, Flutter repositories/ViewModels and reusable client infrastructure.

Phase C - Identity: Registration, login, JWT, rotating refresh tokens, secure storage, logout and session lifecycle.

Phase D - Core Banking Domain: Customer profile, accounts, ledger, balance calculation, transfers, idempotency and transaction history.

Phase E - Security & UX: Biometric confirmation, step-up authentication, authorization tests, rate limits, audit and notification flows.

Phase F - Quality: Unit/integration/API/mobile/security/concurrency/load tests and measurable performance baselines.

Phase G - Deployment: Containerized API, Caddy, staging Supabase, CI/CD, migration procedure and VPS deployment.

Phase H - Operations: OpenTelemetry, dashboards, alerts, Redis where justified, backup/restore drill, security hardening and incident practice.

## 6.1 Recommended Document Creation Order

- BL-MASTER-000 - Master Architecture & Engineering Roadmap

- BL-SETUP-001 - Development Environment & Repository Setup

- BL-API-003 - ASP.NET Core Backend Architecture & API Design

- BL-MOB-002 - Flutter Mobile Architecture & UI Engineering

- BL-DATA-004 - PostgreSQL / Supabase Data Architecture & Ledger Design

- BL-SEC-005 - Authentication, Authorization & Application Security

- BL-DOM-006 - Banking Features & Domain Rules

- BL-QA-007 - Testing, QA & Performance Engineering

- BL-OPS-008 - Docker, Caddy, Infrastructure & Deployment

- BL-CICD-009 - CI/CD, Observability, Operations & Incident Readiness

## 6.2 Definition of an Atomic Beginner Task

Every detailed guide should break work into tasks that can usually be completed and verified independently. A task should describe one action, one expected result, and one verification step.

| Task | Action | Expected Result | Verification |
| --- | --- | --- | --- |
| SETUP-DB-001 | Start PostgreSQL using Docker Compose. | Container enters healthy/running state. | `docker compose ps` shows Postgres running. |
| API-BOOT-001 | Run the ASP.NET Core API locally. | API binds to the configured development port. | GET /api/v1/system/info returns HTTP 200. |
| MOB-NET-001 | Call the system-info endpoint from Flutter. | Mobile app receives the typed API response. | UI displays API name/version without hard-coded values. |
| LEDGER-001 | Post a balanced test ledger transaction. | Debit and credit entries are persisted atomically. | Database entries sum to zero for the transaction. |

# 7. Engineering Standards and Non-Negotiable Rules

| Rule | Requirement |
| --- | --- |
| Client Trust | The Flutter application is untrusted from the server's perspective. Client-side validation improves UX but never replaces server validation or authorization. |
| Money Movement | All money-changing operations use database transactions, ledger invariants and idempotency. |
| Authorization | Every endpoint that accesses user-owned objects verifies ownership or explicit authorization. Possession of an object ID is never treated as permission. |
| Secrets | Credentials, tokens, API keys and private keys must not be committed to source control. |
| Logging | Passwords, access tokens, refresh tokens, cryptographic keys and sensitive authentication material must not be logged. |
| Database | PostgreSQL is the authoritative source for financial state. Redis is never the source of truth for account balances. |
| Migrations | Production-like migrations are controlled deployment steps, not an automatic side effect of application startup. |
| API Contract | Breaking API changes require versioning or coordinated mobile/backend release planning. |
| Testing | Ledger rules, authorization, transfer retries and concurrency require automated tests before deployment. |
| Documentation | Security-relevant or architecture-relevant changes must update the affected controlled document. |

# 8. Standard Template for Detailed Documents

- 1. Document Control

- 2. Purpose

- 3. Scope and Non-Scope

- 4. Prerequisites

- 5. Architecture / Concepts

- 6. Standards and Decisions

- 7. Step-by-Step Implementation

- 8. Atomic Task Breakdown

- 9. Validation / Acceptance Criteria

- 10. Testing Requirements

- 11. Security Considerations

- 12. Troubleshooting

- 13. Operational Notes (when applicable)

- 14. References

- 15. Change Log

## 8.1 Task Format

Task ID: API-AUTH-007
Objective: Generate an access token after valid credential verification.
Prerequisites: User exists; password hash is configured.
Action:
  1. Validate login DTO.
  2. Verify password.
  3. Generate short-lived access token.
Expected Result: HTTP 200 with token response.
Verification: Decode only for inspection; confirm issuer, audience and expiry.
Failure Cases: Invalid password -> 401; malformed request -> 400.
Tests: Valid login, invalid password, locked account, expired credential policy.

# 9. Versioning and Change Governance

- Use semantic document versions: MAJOR.MINOR, e.g. 1.0, 1.1, 2.0.

- Increment MINOR for additive clarifications or non-breaking implementation updates.

- Increment MAJOR for architecture changes, trust-boundary changes, incompatible API/data changes, or major security policy changes.

- Every document must contain a change log.

- Architecture Decision Records (ADRs) may be added under docs/adr/ for decisions that require rationale and alternatives.

- Source-code pull requests that alter a documented contract should include the related document update.

## 9.1 Suggested Repository Documentation Layout

docs/
  BL-MASTER-000/
  BL-SETUP-001/
  BL-MOB-002/
  BL-API-003/
  BL-DATA-004/
  BL-SEC-005/
  BL-DOM-006/
  BL-QA-007/
  BL-OPS-008/
  BL-CICD-009/
  adr/
  diagrams/
  api/

# 10. Completion Criteria for the Documentation Set

- All ten documents exist and have unique document IDs.

- Every document has purpose, scope, prerequisites, version, status and change log.

- All code/config examples are validated against the active project version.

- Every beginner procedure has an observable verification step.

- Security controls are traceable to implementation and test tasks.

- Database and transfer rules define invariants, failure behavior and concurrency expectations.

- Deployment runbook includes rollback and database migration handling.

- Operational guide includes health checks, telemetry, alerts, backup/restore and incident handling.

- Cross-document conflicts are resolved in favor of the latest explicitly approved architecture decision.

- The master document is updated whenever a major document is added, renamed, superseded or materially changed.

# 11. Reference Standards and Official Guidance

| Reference | Official Source | Use in Project |
| --- | --- | --- |
| Microsoft .NET Support Policy | https://dotnet.microsoft.com/en-us/platform/support/policy/dotnet-core | .NET 10 is an active LTS release with support through November 2028. |
| Flutter Architecture Recommendations | https://docs.flutter.dev/app-architecture/recommendations | Official guidance on UI/data separation, repositories, ViewModels, dependency injection and testing. |
| Flutter Architecture Guide | https://docs.flutter.dev/app-architecture/guide | Official MVVM-oriented architecture guidance. |
| Caddy Reverse Proxy Quick Start | https://caddyserver.com/docs/quick-starts/reverse-proxy | Reverse proxy and HTTPS behavior. |
| Caddy Automatic HTTPS | https://caddyserver.com/docs/automatic-https | Automatic certificate management and HTTP-to-HTTPS redirection. |
| Docker Compose Production Guidance | https://docs.docker.com/compose/how-tos/production/ | Production-specific Compose configuration patterns. |
| Docker Compose Secrets | https://docs.docker.com/compose/how-tos/use-secrets/ | Per-service secret handling using mounted secrets. |
| Supabase PostgreSQL Connections | https://supabase.com/docs/guides/database/connecting-to-postgres | Direct, session pooler and transaction pooler connection guidance. |
| OWASP ASVS | https://owasp.org/www-project-application-security-verification-standard/ | Application security verification requirements. |
| OWASP API Security Top 10 | https://owasp.org/API-Security/ | API-specific risk categories and mitigations. |
| OWASP MASVS | https://mas.owasp.org/MASVS/ | Mobile application security verification controls. |

# 12. Final Recommendation

Adopt this ten-document structure as the official project documentation baseline. Create the documents incrementally in the recommended order rather than attempting to finish all documentation before development begins. BL-MASTER-000 should remain a concise governing index, while implementation details belong in the specialist documents.

Recommended Next Document BL-SETUP-001 - Development Environment & Repository Setup Guide. This should be written first because it gives beginners a deterministic path from an empty machine to a running Flutter client, ASP.NET Core API, Dockerized PostgreSQL instance, and verified local request flow.

End of document - BL-MASTER-000 v1.0